Planning Logic – Auto Ticket Classification using FLOW DESIGNER

Story Point Scale

- 1 – Very Easy

- 2 – Normal

- 3 – Moderate

- 5 – Difficult

Sprint 1

Ticket Intake & Trigger — Epic 1

| User Story | Story Point |
| --- | --- |
| Ticket Creation & Record Setup (USN1) | 2 |
| Flow Designer Record Created Trigger (USN2) | 2 |

Content Evaluation — Epic 2

| User Story | Story Point |
| --- | --- |
| Analyze Ticket Description (USN3) | 3 |
| Extract Keywords & Conditions (USN4) | 3 |
| Evaluate Requester Profile (USN5) | 2 |

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 2 = 12

Sprint 2

Classification & Prioritization — Epic 3

| User Story | Story Point |
| --- | --- |
| Automatic Category Assignment (USN6) | 3 |
| Automatic Priority Assignment (USN7) | 3 |
| Conditional Branching / Decision Matrix (USN8) | 5 |

Ticket Routing — Epic 4

| User Story | Story Point |
| --- | --- |
| Assignment Group Routing (USN9) | 3 |
| Support Team Ticket Assignment (USN10) | 2 |

Total Story Points in Sprint 2 = 3 + 3 + 5 + 3 + 2 = 16

Sprint 3

Exception & Monitoring — Epic 5

| User Story | Story Point |
| --- | --- |
| General Support Triage Fallback (USN11) | 3 |
| Classification Anomaly Notification (USN12) | 2 |
| Error Handling & Logging (USN13) | 3 |
| Audit Trail / Classification Records (USN14) | 3 |

Total Story Points in Sprint 3 = 3 + 2 + 3 + 3 = 11

Total Story Points

Sprint 1 = 12

Sprint 2 = 16

Sprint 3 = 11

Total Story Points

12 + 16 + 11 = 39

Number of Sprints

3

Velocity

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 39 / 3

Velocity = 13 Story Points per Sprint

This follows the same calculation method shown in your sample, where total story points are divided by the number of sprints.

Final Planning Summary

| Sprint | Focus | Story Points |
| --- | --- | --- |
| Sprint 1 | Ticket Intake + Content Evaluation | 12 |
| Sprint 2 | Classification + Priority + Routing | 16 |
| Sprint 3 | Fallback + Monitoring + Audit | 11 |
| Total | Complete Auto Ticket Workflow | 39 |
| Velocity | 39 ÷ 3 | 13 / Sprint |