Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-8726 |
| Project Name | Auto Ticket Classification using FLOW DESIGNER |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Intake & Trigger | USN-1 | As a user, I can create an Incident / Service Request with the required ticket details. | 2 | High | Team |
| Sprint-1 | Ticket Intake & Trigger | USN-2 | As a service desk agent, I want the Flow Designer to trigger automatically when a new ticket is created. | 2 | High | Team |
| Sprint-1 | Content Evaluation | USN-3 | As a service desk agent, I want the system to analyze the ticket description and short description. | 3 | High | Team |
| Sprint-1 | Content Evaluation | USN-4 | As a service desk agent, I want relevant keywords and conditions to be extracted from the ticket. | 3 | High | Team |
| Sprint-1 | Content Evaluation | USN-5 | As a service desk agent, I want requester profile and channel information to be evaluated. | 2 | Medium | Team |
| Sprint-2 | Classification & Prioritization | USN-6 | As a service desk agent, I want tickets to be automatically classified into the appropriate category. | 3 | High | Team |
| Sprint-2 | Classification & Prioritization | USN-7 | As a service desk agent, I want the system to automatically assign the appropriate P1–P4 priority. | 3 | High | Team |
| Sprint-2 | Classification & Prioritization | USN-8 | As an administrator, I want conditional branching to apply the correct classification rules. | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 03 Oct 2026 | 08 Oct 2026 | 12 | 08 Oct 2026 |
| Sprint-2 | 16 | 6 Days | 09 Oct 2026 | 14 Oct 2026 | 16 | 14 Oct 2026 |
| Sprint-3 | 11 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 11 | 20 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Story Point Calculation

Sprint-1:
2 + 2 + 3 + 3 + 2 = 12

Sprint-2:
3 + 3 + 5 + 3 + 2 = 16

Sprint-3:
3 + 2 + 3 + 3 = 11

Total Story Points

12 + 16 + 11 = 39 Story Points

Average Velocity

Using the sample's concept of velocity across sprints:

Velocity = Total Story Points / Number of Sprints

Velocity = 39 / 3

Velocity = 13 Story Points per Sprint

Burndown Chart:

A burndown chart represents the remaining work against time, which is how the uploaded template describes its purpose.

For your Auto Ticket project:

| Sprint | Starting Story Points | Completed | Remaining |
| --- | --- | --- | --- |
| Sprint-1 | 39 | 12 | 27 |
| Sprint-2 | 27 | 16 | 11 |
| Sprint-3 | 11 | 11 | 0 |

Burndown Flow

39 → 27 → 11 → 0

So the complete Auto Ticket Classification using FLOW DESIGNER backlog contains 39 Story Points across 3 Sprints, with an average planned velocity of 13 Story Points per Sprint.